## Slide 2: Road Transportation Systems Engineering Development in the Sub-Saharan Africa – Modern EU Master Programme & Capacity Building

## Slide 4: Project 02. Maintenance prioritisation
• Exercise type: Group decision-making exercise
• Estimated duration: 90 minutes
• Course topic: prioritisation under budget constraints

## Slide 5: Learning objectives
• Rank road sections by maintenance urgency.
• Balance technical condition, road function and available budget.
• Justify maintenance choices transparently.
• Recognise trade-offs between safety, accessibility and cost.

## Slide 6: Background / case study
• A local road agency in Beni has four sections requiring maintenance.
• Budget is insufficient for all works.
• The agency must protect access to a hospital and market during the rainy season.
• Students act as the maintenance planning committee.

## Slide 7: Student task
• 1. Calculate a simple priority score.
• 2. Select interventions within the available budget.
• 3. Explain which section is postponed and why.
• 4. Prepare a short justification for public communication.

## Slide 8: Data / materials
• Assumed scoring formula: Priority = technical urgency + social importance + rainfall vulnerability.
• Scores: 1 = low, 2 = medium, 3 = high.
• Budget: 50,000 USD.
• S1 hospital access: urgency 3, importance 3, rainfall 3, cost 30,000.
• S2 market gravel road: urgency 2, importance 3, rainfall 3, cost 25,000.
• S3 industrial access: urgency 3, importance 2, rainfall 2, cost 35,000.
• S4 residential street: urgency 2, importance 1, rainfall 2, cost 15,000.

## Slide 9: Work organisation
• Group work: 25 min — scoring and budget decision.
• Role-play: 25 min — engineer, mayor, community representative.
• Presentation: 25 min — selected package and justification.
• Teacher synthesis: 15 min — link to PMS prioritisation.

## Slide 10: Expected answer / solution
• Scores: S1 = 9; S2 = 8; S3 = 7; S4 = 5.
• Possible best package: S1 + S4 = 45,000 USD; protects hospital and one lower-cost residential section.
• Alternative package: S2 + S4 = 40,000 USD; stronger market access but postpones hospital access, difficult to justify.
• Model recommendation: fund S1 first; use remaining funds for S4 or urgent temporary works on S2.
• Postponed sections require monitoring and temporary safety measures.

## Slide 11: Teacher notes
• Observe whether students apply the formula consistently.
• Typical mistake: choosing only technical urgency and ignoring social importance.
• Key discussion point: prioritisation is not only engineering but public-service management.
• Extension: introduce political pressure and ask how to preserve transparency.